## Slide 1
Abdullah K. Al-Terkait - iFSAH Project Manger
CMA’s XBRL based
electronic filing platform
- iFSAH -

## Slide 2: CMA has embarked on three key strategic initiatives
Capital Adequacy Framework for Licensed Entities
Post Trade Model and Planning
XBRL based Electronic Filing Platform
(iFSAH)
CMA is currently embarking on national strategic initiatives that would help spur Kuwait’s economy from a frontier to an emerging market.
The XBRL Project has been listed as a National Project with the Supreme Counsel for Projects and Developments

## Slide 3: Market Needs
Because the world is changing rapidly, information readiness and availability becomes more and more crucial
Information should be inter-exchangeable and not subject to interpretation differences
Regulators, Investors and other market participants are in need of more accurate and reliable business and financial information that can be delivered promptly to help them make informed financial decisions
Reporting and Review burdens for both the regulatory bodies and filers need to be reduced
Technology is more and more capable in supporting these new demands on communication and reporting

## Slide 4: Key stakeholders in XBRL initiative
Financial & Securities Regulators
Stock Exchange
Filers - Corporates
Auditors
Consumers of financial & non-financial data – Analysts / Investors
Stakeholders

## Slide 5: Efficiency brought about by the XBRL Project to the Kuwaiti Market
TARGET STATE
XBRL
Capital Markets Authority
CMA
Ministry of Commerce and Industry
MOCI
Boursa Kuwait
BK
Central Bank of Kuwait
CBK
Listed Company
Mutual Fund
Non-listed Company
Brokerage Firm
CURRENT STATE
Listed Company
Mutual Fund
Non-listed Company
Brokerage Firm
Capital Markets Authority
CMA
Ministry of Commerce and Industry
MOCI
Boursa Kuwait
BK
Central Bank of Kuwait
CBK

## Slide 6: CMA’s objectives from the XBRL Project
Enhanced Transparency
Credible & Accurate
Comprehensive
Reliable
Reduce Reporting & Compliance Burdens
Improved Processing
Attractive Business and Investment environment
Analysis
Better Decision Making
Standardized & Structured
Reporting Elements (Taxonomies)
Electronic Reporting
Accountability
Comparability
Filers & Regulators
Data & Information
The Market
(All Stakeholders)
The platform
Timely

## Slide 7: iFSAH’s Competitive advantage
E-Paper
E-Service
By providing an unique identity tag to a piece of data, the data now not only is readable by humans but also becomes readable by computers. This will allow for the creation of interactive, intelligent data.

## Slide 8: Universe of reporting entities
156
entities
139
entities
Banks and
non financial
162
Listed-unlicensed
28
Licensed Listed
Islamic
Conventional
10
18
26
Licensed unlisted
Islamic
Conventional
18
8
71
Mutual Funds
Islamic
Conventional
27
44
14
Brokerage
Islamic
Conventional
1
13
Islamic
Conventional
Across the various group of entities, it is evident that the split between Islamic and Conventional is almost even
301

## Slide 9: Reporting Domains – Taxonomy Sets
The project shall cover both financial as well as non financial reporting domains, and will be implemented over a phased out approach:
Full Scope
Reporting Domains
Financial Statements
1
Disclosures (Announcements)
2
Corporate Governance
4
Anti-Money Laundering
5
General Assembly
3
Capital Adequacy
6

## Slide 10: High Level Overview on the filing activity through the Platform
Filers access the iFSAH Platform
CMA Internal Work Flow
Instant Dissemination of Information
Form Based Filing
Tool Based Filing
- System Validation
- Compliance Check
Audit
Review?
CMA iFSAH Repository
Auditor Certification
Yes
No
External parties
(BK, CBK, MOCI, Company,..)
Dissemination of Information Post CMA Review
Filers Submit Filing
iFSAH Portal

## Slide 11: Project Plan Overview – Platform Development
Implement XBRL Solution
Milestones
Programme Governance & Communication and Training
Develop XBRL Taxonomy
Phase 2 – Implement complete Business Intelligence Solution
Q1 – April 2016
Q2 – July 106
Q3 – October 106
Q4 – January 2017
Q1 – April 2017
Preparation
Final Build and Release
Preparation
Pilot taxonomy development
Pilot solution
Solution Finalization
Taxonomy review and recognition
Full solution requirements
Project Management and Governance
Pilot XBRL taxonomy
Full XBRL solution
Pilot XBRL implementation
Stage Gates
Workshops
Legend
Today
Commencement of Roll out plan

## Slide 12: Interaction with the Pilot Group
May ‘16
Jun. ‘16
Jul. ‘16
Aug. ‘16
Sep. ‘16
Oct, ‘16
Nov. ‘16
Dec. ‘16
Jan. ‘17
First awareness raising session
Introduction to CMA’s XBRL project
Second awareness raising session
Highlighted benefits to filers and shared taxonomy templates
Third awareness raising session
Hands on training, and training material provided to all filers
Pilot Go Live!
67
A representative group of investment firms, mutual funds, brokerages, and auditors were selected.
Participants attended

## Slide 13: Feedback from the Pilot Group
Chart: 
| Excellent | Very Good | Good | Fair | Poor
 | 0.54 | 0.23 | 0.23 | 0 | 0
The general overall satisfaction levels expressed by the users
The Users also expressed their satisfaction with the following:
The experience of using the iFSAH portal. (https:\\ifsah.cma.gov.kw)
1
The experience of using the iFile tool.
2
The comprehensiveness of the IFRS Taxonomy developed for the pilot implementation.
3
The Process of generating uploading and tracking an instance document
4
The helpfulness of the three awareness raising sessions
5
The effectiveness of the iFSAH Hotline and the iFSAH email help desk.
6

## Slide 14: Engagement with Stakeholders
FILERS’ Concerns
What is XBRL?
What does this project represent to the filers in terms of:
- Additional burden (cost and effort)?
- Additional compliance obligation?
What is the role of filers in this project? And how do they interact with the other stakeholders in the marker (CBK, MOCI)?
What filings will be covered in the platform?
CMA’s Responses
CMA will provide all the necessary tools and solutions to the filers
The tools, solutions and platform will be user friendly
CMA will provide the stakeholder (mainly filers) with training and awareness workshops and sessions
The platform will cover financial and non-financial filings
Creating a website dedicated for XBRL in Kuwait

## Slide 15: Way Forward
Gradual release of the reporting domains
1
Dedicated Support Team (helpdesk and Hotline)
4
A grace period will be associated with each Reporting Domain
2
Wide market level awareness and training sessions will be provided to the different stakeholders
3

## Slide 16
Thank You

## Slide 17: Customized Entry Points
Pilot XBRL Taxonomy based on IFRS standards
(XXXX concepts)
Securities Activities Including Brokerage
(XX Concepts)
Mutual Funds
(XX Concepts)
Brokerage Firms
(XX Concepts)
Each of the entry points consists of a fixed number of customized taxonomy concepts. The submissions of these templates needs to be compliant with the XBRL Standards set by CMA.
Islamic
(xx Concepts)
Securities Activities Excluding Brokerage
(XX Concepts)
Conventional
(xx Concepts)
Islamic
(xx Concepts)
Conventional
(xx Concepts)
Islamic
(xx Concepts)
Conventional
(xx Concepts)
Islamic
(xx Concepts)
Other Sectors
(Non Licensed Entities)
(XX Concepts)
Entry Point For Each Sector
(xx Concepts)
Conventional
(xx Concepts)

## Slide 18: Key development areas that form the XBRL Project
Taxonomy Design & Development
Development of business concepts and terminology
A
Engagement with Stakeholders
Engagement strategy employed to engage with the market
Pilot Phase
Holding workshops and awareness sessions with internal and external stakeholders
Promoting XBRL
B
Technology Requirements & Development
Functional requirements
Infrastructure requirements
Filing specifications
C

## Slide 19: Taxonomy Design and Development Pilot Stage
The Pilot Phase was focused on 6 statements from the Financial Reporting Domain
The Financial statements reporting domain is based on the 2016 IFRS Taxonomy
  Holds around 4500 concepts
  The concepts are reflected in around 64 statements
The templates consisted of the following statements, all of which were shared with the Pilot Group prior to the Pilot Implementation to capture their feedback and comments:
Financial position statement
1
Income Statement
2
Available for sale statement
3
Investments at FVTPL
4
2 note statements
5

## Slide 20: Feedback from the Pilot Group
Overall, users were satisfied with the experience of using the iFile tool. The project teams are currently working together on potential cosmetic and functional enhancements on the same.
Overall, users were very satisfied with the experience of using the iFSAH portal. Minor enhancements will be performed on the portal. (https:\\ifsah.cma.gov.kw)
Overall, users were satisfied with the comprehensiveness of the IFRS Taxonomy developed for the pilot implementation.
Overall, users were extremely satisfied with the experience of generating uploading and tracking an instance document through the platform.
Chart: 
| Excellent | Very Good | Good | Fair | Poor
 | 0.308 | 0.538 | 0.154 | 0 | 0
Chart: 
| Excellent | Very Good | Good | Fair | Poor
 | 0.462 | 0.385 | 0.077 | 0.077 | 0
Overall, users were extremely satisfied with the helpfulness of the three awareness raising sessions in preparing them to use the iFile tool and the iFSAH portal.
Overall, users were extremely satisfied with the effectiveness of the iFSAH Hotline and the iFSAH email help desk.
Chart: 
| Excellent | Very Good | Good | Fair | Poor
 | 0.692 | 0.308 | 0 | 0 | 0
Chart: 
| Excellent | Very Good | Good | Fair | Poor
 | 0.692 | 0.308 | 0 | 0 | 0
Chart: 
| Excellent | Very Good | Good | Fair | Poor
 | 0.308 | 0.39 | 0.23 | 0.07 | 0
Chart: 
| Excellent | Very Good | Good | Fair | Poor
 | 0.54 | 0.23 | 0.16 | 0.07 | 0

## Slide 21: Different user profiles for different purposes
Company User uploads the XBRL instance document
Validation successful?
Filing available to Company Super User for approval/rejection
Approved by CSU?
Filing available to Audit or Super User (Primary & Secondary both in case dual approval is required) for approval / rejection
Approved by Auditors Super Users?
Auditor approved filing available for Company Super User for approval / rejection
Approved / Rejected?
Company user to make corrections to the filing based on the errors/comments
Filing is available to CMA Division Head for further action
Division Head assigns the filing to 1 of Team Lead under his division
Team Lead assigns the filing to 1 of his staff user for initial review
Staff user reviews the filing, adds review comments & submits
Team Lead reviews the filing & comments from Staff user. Adds his review comments & Submits
Division Head reviews the filing & comments from TL & Staff user. Adds his review comments & Submits
Department Head scans the paper based signed off document provided by Executive Director/Sector Head
Review status received from CBK?
Approved / Rejected?
Filling gets submitted successfully
Filing is available to CBK user for their review
CBK user reviews the Credit portfolio for the filing company, adds comments & accordingly updates status as “Approved’ or “Revision required”
End
Department head waits for CBK Status Review
1
1
No
Rejected
Rejected
Rejected
Rejected
Approved
Approved
Approved
Approved
Approved
No
Rejected
Yes

## Slide 22: Different user profiles for different purposes
Filers
Auditors
CBK / MOCI
CMA
Company Super User 1
Company User 1
Company User 2
Auditor Super User
Auditor User
CBK Super User
CMA Department/ Sector Head
CMA Business Users
Boursa Kuwait
BK Super User
BK User
CBK User

## Slide 23: Converting data item into an XBRL item goes through two stages
Validation
Standardization
Calculation
Cash = Currency + Deposits
Formulas Cash ≥ 0
Contexts
KWD
FY2014
Actual
Label
cashCashEquivalentsAndShortTermInvestments
References
IAS 7
Instructions
Ad Hoc disclosures
Presentation
Cash & Cash Equivalents
Taxonomy
Item
Data Item
Taxonomy
Item
Presentation
Comptant et Comptant Equivalents
Presentation
Geld & Geld nahe Mittel
Presentation
Kas en Geldmiddelen
Presentation
现金与现金等价物
Presentation
現金及び現金等価物
Presentation
النقد والنقد المعادل

## Slide 24: Think of it as a unique bar code
VS.